## Slide 1: Agile xp AND SCRUM

## Slide 2: AGILE
Suggested in 1999/2000 by Kent Beck
Agile manifesto
  2001
Nothing new
Agile manifesto
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan
Notes: Paying all those people to develop large systems required large companies and large budgets.
Was there a way to deliver commercial software quickly. Perhaps a halfway house between the surgical team approach and the bazaar approach?
What was needed was rapid development and deployment to customers.
Beck, K. in (1999) and particularly with his book in (2000) Extreme Programming Explained, suggested “Agile Methods” was an answer.
The idea was to limit time spent on design and documentation and to deliver systems rapidly based on iterative development – and a fundamental assumption that the architecture was not the same as the design, and could be more or less stable.
In a short period of time a number of agile methods were developed of which Extreme Programming is perhaps the best known.
This is not really a brand new approach, many people have been using such approaches before, what is new is the coining of
these terms and the documentation of best practise in light-weight development environments.
In 1992 I was working on embedded systems in a development which followed an Agile approach, I just didn’t know
it was called Agile, we even did pair-programming (see XP).
Individuals and interactions over processes and tools
Working together with customers and co-developers in highly interactive manner.
Working software over comprehensive documentation
Software itself can be highly documented, if it follows standard design patterns then its structure again is part
of the documentation.
Customer collaboration over contract negotiation
Seeing the development as a collaborative process instead of a conflict, this is easier if the “customer” is in house.
Responding to change over following a plan
Software is mutable as are requirements, being able to respond quickly to change is important to produce
a high quality code.

## Slide 3: Agile 12 principles (1-6)
Customer satisfaction by rapid delivery of useful software
Welcome changing requirements, even late in development
Working software is delivered frequently (weeks rather than months)
Working software is the principal measure of progress
Sustainable development, able to maintain a constant pace

## Slide 4: Agile 12 principles (7-12)
Face-to-face conversation is the best form of communication (co-location)
Projects are built around motivated individuals, who should be trusted
Continuous attention to technical excellence and good design
Simplicity
Self-organizing teams
Regular adaptation to changing circumstances

## Slide 5: Agile reading
(For:)
  Beck, K. (1999) Embracing change with extreme programming”, IEEE Computer, 32(1), 70-78.
  Beck, K. (2000) Extreme Programming Explained, Addison-Wesley.
  Cockburn, A. (2001) Agile Software Development, Addison-Wesley.
  Highsmith, J.A. (2000) Adaptive Software Development: A Collaborative Approch to Managing Complex Systems, Dorset House.
  Palmer, S.R. & Felsing, J.M. (2002) A practical guide to feature-driven development, Prentice-Hall.
(Critical or Against:)
  Stephens, M. & Rosenberg, D. (2003) Extreme programming refactored. Apress.
  Demarco, & Boehm (2003) The agile methods fray. IEEE Computer, 35(6), 90-92.
<see also www.agilealliance.org and links>

## Slide 6: Evidence for Agile approach

## Slide 7: Extreme Programming (XP)
Requirements are expressed as ‘user stories’
Programmers work in pairs
Tests are developed before code is written
All test must be successfully executed
New code is then integrated and a new system release is built
New release becomes working system
Notes: Extreme programming is perhaps the most mature and successful of the Agile methods.
It works on the assumption that considerable commitment to the system exists and that the system is essentially ok but is, and is going to be, flawed. It is thus not worth time fixing problems, or implementing features until they are really required, that is, they satisfy some business need.
At that point the customer develops a requirement which is considered by a team of extreme programmers and the extreme programming life cycle kicks in.
XP is centred on two person teams of programmers (pair programming) similar to the surgeon co-pilot arrangement seen earlier.
However, the task is usually smaller more specific; and their first job is to construct the test environment for it.
Code is then generated with only as much design effort as is necessary to complete the task.
When all the tests have been passed, the new code is integrated into the whole, and a new system is built - and becomes the new working system.

## Slide 8: User stories
Short descriptions of program functionality which allows the user to “do something”
User stories are meant to be
  Independent
  Negotiable
  Valuable
  Estimable
  Small
  Testable
Notes: This are the “user cases” of XP and Scrum programming.
They meant to have the following properties:
Independent of other user stories, so stand and fall on their own merit.
Negotiable between the customer on the development team.
They have to provide something of value to the customer.
The amount of work required should be able to be estimated.
They need to be small enough in size to be delivered in a reasonable length of time.

## Slide 9: Small
Smaller modules are easier to estimate the timescale
Reduces the risk
Gives clear measure of progress
Keep code simpler and easier to test
Keeps code coherent
So small is beautiful

## Slide 10: Independence in user stories
Each story should be implementable without reliance on other user stories
This allows each user story to be developed in parallel
Faster when more developers
This makes sure there are less development independencies
This makes sure less is less code coupling (good for quality)

## Slide 11: Independence in user stories in practise
Image a user login with password reminder
Is the password reminder part of login user story
If password is part of login you now have a larger user story (not so good)
Is forgot password protocol determined by login protocol

## Slide 12: Negotiable
Not all development written in original spec. always needs to be developed as is
By negotiating a stakeholder may get
  Software at a cheaper price
  A useful working product developed on time
Negotiation
  Remove/change aspects of story to make it easier quicker to implement
  Add/change functionality to make it more useful
  Something may be very difficult but not very important

## Slide 13: Valuable
Each user story needs to show value to the stakeholder
What if code is not connected directly to user story, for example persistence logic?
  Wrap it up into other story points
    All users data must be securely saved after every transaction
It is worth putting a metric on value
  Value of story (1-10) 6
  All core essential story points can get a 10

## Slide 14: Estimable
Important for scheduling
In general
  Shorter user stories are easier to estimate
  User stories with less unknown code are easier to estimate
  User stories understood clearly by developer are easier to estimate
  Big user stories can be split to make this easier

## Slide 15: Testable
The login screen must look nice and be liked by most of the users
  Very hard to test
The login screen must look nice and must score greater than 7/10 when we assess the screen using a random group of 20 patients
  Easier

## Slide 16: Testability
The username for registration must be at least 8 characters long and contain at least 1 upper and lower case letter
Test using
  Junit
  Test is automatic

## Slide 17: Story points
Estimate of size of user story in development time
Relative estimation time
  For a given team
  Using a particular programming environment
  Can be estimated using planning poker approach
Useful for whole project rather than 1 story

## Slide 18: Story points
A user story of 10 points should take on average twice the time of one measured as 5 points but
  With the same level of developer
  Given the same conditions
  Given no dependency issues

## Slide 19: XP user story example
“As a user closing the application,
I want to be prompted to save anything that has changed since the last save
so that I can preserve useful work and discard erroneous work.”
Notes: Note with a user story the description of the function is somewhat vague, it describes what has to be done.
In XP the user stories on describe what first cut of the specification,

## Slide 20: XP user story example
Login
  As a [registered patient] of the system I want to be able to [login] into the system. So I can [access my records securely]
Login
User name
Password
Email address of
patient
password
Login using
Challenge
Protocol 1.432
Response text
Response e.g.
Password incorrect etc.

## Slide 21: User stories XP criticisms
They capture only functional requirements
They are too vague for a basis of contract (perhaps only suitable for T&M project)
They are only suitable for highly experienced developers
Size estimation ignores non functional requirements

## Slide 22: XP process
Planning
  User stories written (customer and developers)
  User stories estimated (developers)
  User stories prioritized
  Project plan
    When will features be delivered
    How often will project be iterated

## Slide 23: XP planning
Order of development
  Dependent core code
  Smaller high priority stories
  Larger high priority stories
  Lower priority small stories
  Lower priority larger stories
This allows you to discard less important code if time runs out

## Slide 24: XP planning and testing
All high priority core code needs testing properly before
  Development of low priority code
If higher priority is developed but not totally tested and debugged
  It is INCOMPLETE!
Only code that has completed testing is complete code

## Slide 25: XP Development phase
Software is released on a regular schedule (weekly, fortnightly)
Unit tests
  Developed by development team
Acceptance tests
  Specified by customer
  Can be script (user input, acceptable output)
  Ideally also automated

## Slide 26: Problems with Agile
Contract issues and costs
Code quality and design
Managing large projects
Does it work?
Notes: Who is going to pay for modifications from customers who keep changing their mind.
With working code dominating over design, what is code quality of code documentation is poor, is Agile only
suitable for highly skilled programmers.
Is Agile suitable for large projects with many stakeholders, who controls the stakeholders.

## Slide 27: XP criticisms
Feature creep
High risk (time or cost overrun)
No upfront design
  Can be a big issue with database design
  Can lead to design contradictions
Constant re-factoring
  Increased overhead
  Can break existing code
On site customer
  See point 1…

## Slide 28: XP criticisms
Less documentation
  High communications overhead
  More assumptions
Simplicity impact (object patterns)
  Re-use
  Flexibility

## Slide 29: Pair programming
Two programmers
Driver
  Writes code
Observer
  Reviews code/makes comments
  Ideas for code improvement
Collective code ownership
  Moving code, reduces risk
Notes: Pair programming provides the benefit of reducing risk.
Why, because the change of a design error or serious flaw passing 2 programmers working on the task is a lot
lower than 1 programmer. A programmer working in a pair is a lot less likely to implement a “hack” or shortcut
which is structurally unsound. The observer has the time to review the code while it is being produced, therefore
ensuring higher levels of quality.
The concept of collect code ownership is important here, it means that responsibility for code that is developed is
Owned by the whole team. Any member of the team, should be willing to debug or modify any code in the team.
This reduces overall systematic risk in the development team. Can you work out why?

## Slide 30: Pair programming
Reduces chance of programmer writing poorly commented or low quality code
  If the reviewer doesn’t understand the code the driver is under pressure to improve
Increases code ownership
  Someone owns code if they can modify/debug test and improve it

## Slide 31: The Bus Factor - Why your ‘best’ developer is your biggest problem (1)
http://5whys.com/blog/the-bus-factor-why-your-best-developer-is-your-biggest-probl.html
Bus factor
  1 developer run over by bus project will halt = bus factor 1
  2 developers run over by bus to halt project = bus factor 2
The bus factor can be increased by
  Improving code ownership

## Slide 32: Widening code ownership
Approaches
  Improve code documentation
  Improve class design (more inheritance)
  Reducing class size
  Implementing automated testing
  Use code reviewing in your development team
  Move code between developers
    first develops initial cut
    second debugs and puts in first code changes
    first does second debugging and more mod requests

## Slide 33: Mentor pair programming
Lead programmer (mentor)
  Solves a problem in the company’s problem domain
Trainee programmer learns
  Company practises, e.g. coding standards
  Company API
  Issues to do with the problem domain
Notes: This is an advanced form of training.
The lead programmer works on a particular software problem, working though how the problem is solved and
showing by example best practise. The trainee can ask questions, make suggestions and eventually allowed to
take over some of the development.

## Slide 34: Pair programming research
University of Utah
  Williams et al. 2000
  15% increase in time to code
  15% decrease in bugs
Lui 2006
  Novices gain more than experts
  Complex problems helped more than simple problems

## Slide 35: William et al
74%
  “between my partner and I, we could figure everything out”
63%
  “it was the pair-pressure – I could not let my partner down”
95%
  I was more confident in our assignments because we pair programmed.

## Slide 36: Williams et al
One day, after I did a lot of testing on our project, I was pretty sure that the project was high quality. I then gave it to my partner.
I did not expect he would find any errors. Guess what? He found an error in just two minutes!
Oh dear, why didn’t I notice that? We all know, two heads are better than one.
Pair-programming enabled our project to have higher defect prevention and defect removal. As a result, we got a higher quality product.

## Slide 37: Pair programming criticism
Problem with matching skills
  Low skill + low skill
  Low skill + high skill*
  High skill + high skill
No substitute for code review
  Timing (are both developers available)
Personal issues
  Eating habits/ bad breath!
  Phone calls
  Ego
Notes: Two low skill programmers will do little to improve each others work.
A low skilled programmer matched with a high skilled programmer may not have the effective skills to review
the high skilled programmers work, or they may get bored or intimidated (do I really say “I don’t understand!”)
Two high skilled programmers may get into protracted debates about design issues without getting on with the job.
They may over-engineer the solution (this is a common issue amongst some skilled software engineers)
Pair programming is not always a substitute for offline code review.

## Slide 38: Agile summary
Designed to reduce risk and be a realistic approach
Various parts of Agile are used in practise
Some research done to test the effectiveness of some Agile approaches (like pair programming)